## Slide 1
Software Development
Process Models
Waterfall · Iterative Enhancement · RAD · Evolutionary · Spiral
Software Engineering — SDLC Model Overview
Presented by :
Sarvesh Kothe BT23F06F031
Krushna Rahate BT23F06F051
Yash Vishwakarma BT23F06F067

## Slide 2
01
Linear & Sequential
Waterfall Model
Each phase must be completed before the next begins — no going back.
Phases: Requirements → Design → Implementation → Testing → Maintenance.
Best for projects with well-defined, stable requirements.
Simple and easy to manage; poor flexibility for changes mid-project.
Named after its cascade-like diagram representation.
Software Engineering — SDLC Models

## Slide 3
02
Build, Refine, Repeat
Iterative Enhancement Model
Starts with a simple initial implementation, then repeatedly improved.
Each iteration goes through: Requirements → Design → Implementation → Testing.
Feedback from each iteration feeds back into the next cycle.
Handles changing requirements better than the Waterfall model.
Reduces risk by discovering issues early through repeated cycles.
Software Engineering — SDLC Models

## Slide 4
03
Rapid Application Development
RAD Model
Developed by IBM in 1980; user participation is essential throughout.
Focuses on rapid prototyping over lengthy planning and design.
Divides project into small modules developed in parallel by teams.
Extremely fast delivery cycle — typically 60–90 days per module.
Requires skilled developers and active client involvement to succeed.
Software Engineering — SDLC Models

## Slide 5
04
Grow the System Over Time
Evolutionary Process Model
Starts with an outline description; system evolves through iterations.
Three concurrent activities: Specification, Development, Validation.
Produces Initial, Intermediate, and Final versions progressively.
Ideal when requirements are not fully known at the start.
System 'evolves' like a living organism — flexible and adaptive.
Software Engineering — SDLC Models

## Slide 6
05
Risk-Driven & Iterative
Spiral Model
Combines iterative development with systematic risk analysis at every loop.
Four quadrants per loop: Plan → Risk Analysis → Develop → Review.
Each spiral loop produces a more complete version of the software.
Best suited for large, complex, high-risk projects.
Risk identification and mitigation is the core strength of this model.
Software Engineering — SDLC Models

## Slide 7
Quick Comparison
Waterfall
Fixed requirements One-time delivery Low flexibility
Iterative
Incremental builds Feedback loops Better flexibility
RAD
Fast prototyping User-driven Parallel development
Evolutionary
Grows over time Concurrent phases Handles unknowns
Spiral
Risk-focused Repeated loops Best for large projects
Software Engineering — SDLC Model Overview